Waabanong Weekly Update

Delivered June 8, 2026

Week of June 1 to 5, 2026

| Iteration | Status | Current phase | Notes |
| --- | --- | --- | --- |
| I1 - System Infrastructure & Environments | Complete | Maintenance | Two version bumps to support rolling releases |
| I2 - Login & Authorization | Complete | Bug Fix | Role/permission refactor; session timeout fix |
| I3 - Client, Member & Family Data | Complete | Bug Fix | Genogram, marital status, and profile display fixes |
| I4 - Intake Management & Automated Notifications | Complete | Bug Fix | Document upload fixes; Persons Involved display fix |
| I5 A - Case File Management & Signs of Safety | In Progress | Development | Case file creation, documents, and placements now working |
| I5 B – Abuse Investigations | Not Started | — | No activity this week |
| I6 - Data Migration | Not Started | — | No activity this week |
| I7 - Financial Tracking & Exports for Sage | In Progress | Design | No activity this week |
| I8 - My Dashboard & Reporting | Not Started | — | No activity this week |

- Project Management & General

Weekly Progress

Heavy backend development week — 45+ commits Jun 1–5, primarily building out core case file functionality (creation, documents, placements, persons involved) ahead of the following week's Signs of Safety design session with PCFS

No client meetings this week — internal development sprint

- I1 - System Infrastructure & Environments

Features Set up Development, Testing, and Production environments

Weekly Progress

Two version bumps to support rolling releases

- I2 - Login & Authorization

Features Microsoft 365–based authentication User login

Weekly Progress

Session timeout now correctly forces a relogin

Role handling refactored in UserController; grouped role options implemented

Permission model and permission UI updates

User role validation refactored in the EntraAuthController callback method

- I3 - Client, Member & Family Data

Features - Centralized person records (children, adults, limited profiles) - Duplicate prevention - Family and household structures - Multi-generation relationships Reciprocal relationship logic - Global search across people and families

Weekly Progress

Fixed "Do Not Contact / Other Order" incorrectly appearing in genogram

Fixed contact name appearing twice when no preferred name is set; preferred name replaced with first/last name in Intake Persons Involved

Added "Widow" to marital status options

Fixed info icon visibility on limited profile avatars

Referral source name handling updated to correctly split legal name parts for limited profiles

Fixed Primary Caregiver badge display delay

Moved show/hide icon outside the LGBTQ dropdown for clarity

New profile-type icon now shown on new records

- I4 - Intake Management & Automated Notifications

Features - Structured intake workflows with mandatory fields - Intake status tracking and lifecycle - Supervisor review and approval processes - Ability to resolve intake without opening a case - Escalation from intake to case creation - Printable intake records - Automated notifications: - In-application alerts - Defined external channels (email/messaging)

Weekly Progress

Intake document upload implementation and fixes

Original filename now displayed for attached documents in intake forms

Fixed Persons Involved section incorrectly showing preferred name

- I5 A - Case File Management & Signs of Safety

Features Case file creation and lifecycle management Assignment of caseworkers and supervisors Case reassignment with approval Signs of Safety–aligned workflows, including: - Placement - Structured assessments - Safety goals and planning - Ongoing review checkpoints - Visibility into historical and related cases Case notes for visits, services, and interactions Communication tracking across intake and case contexts - Document management: Person, Intake & Case

Weekly Progress

Case file creation now working end-to-end

Case file header and file upload implemented

Case file documents tab added, with placeholders for remaining tabs

Overview tab: "At a Glance" section now static except for the Open Task card and New Task Assignment modal

Persons Involved section implemented for case files

Fixed the director selection dropdown

Added `assigned_director_id` to case files, with cascading updates when a supervisor is reassigned

Resource homes added, supporting placement type selection

Placement functionality in progress

Fixed No Contact Order (NCO) expiry date not displaying

Removed the active-case-file check/modal; New Case button now respects role restrictions

- I5 B – Abuse Investigations

Features Triggers and integration with Intake module Investigation workflow Investigation document management

Weekly Progress

No additional external review this week; Abuse Investigations remains in solution design, incorporating PCFS workflows.

- I6 - Data Cleaning and Migration

Features Develop a data migration strategy from FAMCare into Waabanong Support PCFS as they perform data cleanup Execute trial data migrations in a sandbox environment Perform live data migration

Weekly Progress

No activity this week.

- I7 - Financial Tracking & Exports for Sage

Features (Potential scope may include) Intake-level emergency supports Case-level budgets Spending caps and approvals Export files to import into Sage 300

Weekly Progress

No activity this week.

- I8 - My Dashboard & Reporting

Features (Potential scope may include) My Dashboard (simple, quick reference to key items) Tasks & alerts Reporting (if required and not covered in other iterations)

Weekly Progress

No activity this week.