Waabanong Weekly Update

Delivered June 15, 2026

Week of June 8 to 12, 2026

| Iteration | Status | Current phase | Notes |
| --- | --- | --- | --- |
| I1 - System Infrastructure & Environments | Complete | Maintenance | Permission sync command added; version bump |
| I2 - Login & Authorization | Complete | Maintenance | No changes this week |
| I3 - Client, Member & Family Data | Complete | Bug Fix | Log tab built out; genogram fixes |
| I4 - Intake Management & Automated Notifications | Complete | Bug Fix | Intake/case management tab fixes |
| I5 A - Case File Management & Signs of Safety | In Progress | Development / Design | Major SOS sprint — steps 4–13 implemented; F2F, AMR, client profile workflow confirmed |
| I5 B – Abuse Investigations | In Progress | Design | No activity this week |
| I6 - Data Migration | Not Started | — | No activity this week |
| I7 - Financial Tracking & Exports for Sage | In Progress | Design | No activity this week |
| I8 - My Dashboard & Reporting | Not Started | — | No activity this week |

- Project Management & General

Weekly Progress

Heavy development week — 50 commits across Jun 10–12, focused almost entirely on the Signs of Safety module and case file infrastructure

Case file design session held Jun 9 with PCFS ongoing services team (Kelvin, Leanne, Roopanjot, Christina) and Gabrielle/Ross — face-to-face compliance workflow, AMR family visit plans, and client profile document generation confirmed

Follow-up meeting between Gabrielle and Leanne scheduled for early the following week to review case file wireframes in detail

- I1 - System Infrastructure & Environments

Features Set up Development, Testing, and Production environments

Weekly Progress

Permission sync command added to support role-based permission management

Permission model updates deployed

Footer version bump

- I2 - Login & Authorization

Features Microsoft 365–based authentication User login

Weekly Progress

No authentication changes this week.

- I3 - Client, Member & Family Data

Features - Centralized person records (children, adults, limited profiles) - Duplicate prevention - Family and household structures - Multi-generation relationships Reciprocal relationship logic - Global search across people and families

Weekly Progress

Log tab fully built out for person records — activity history now visible from the person view

Genogram document updates

Household section: names no longer cut off when too long

Genogram fix: "Do Not Contact / Other Order" no longer appearing incorrectly in genogram display

- I4 - Intake Management & Automated Notifications

Features - Structured intake workflows with mandatory fields - Intake status tracking and lifecycle - Supervisor review and approval processes - Ability to resolve intake without opening a case - Escalation from intake to case creation - Printable intake records - Automated notifications: - In-application alerts - Defined external channels (email/messaging)

Weekly Progress

Intake and Case Management tab fixes — tab working correctly in both view and edit contexts

Case subtype now hidden when not applicable on new case creation

- I5 A - Case File Management & Signs of Safety

Features Case file creation and lifecycle management Assignment of caseworkers and supervisors Case reassignment with approval Signs of Safety–aligned workflows, including: - Placement - Structured assessments - Safety goals and planning - Ongoing review checkpoints - Visibility into historical and related cases Case notes for visits, services, and interactions Communication tracking across intake and case contexts - Document management: Person, Intake & Case

Weekly Progress

Major Signs of Safety (SOS) development sprint this week — steps 4 through 13 implemented:

SOS tab bar and collapsible section UI completed with step filtering

Steps 4 and 5: status badge styling and interactions

Step 6: implemented with UI

Step 7: UI completed

Steps 8–12: implemented

Step 13 — Safety Plan: upload/end logic, migration for new fields, management modals, and UI cards with routes

Safety Scale box: added to SOS tab; read-only mode corrected for case file tabs

Supervisor review fully implemented:

Model, migration, controller submission logic built

Review history UI with modal JS

Supervisor review section table alignment and cursor style improved

Risk Assessment: handling fixes and general upload modals

Harm Matrix: upload trigger implemented — reverts Risk Assessment status to pending and creates a follow-up task

SOS task generation and scheduling implemented

Sharing circles: "Add Circle" functionality working; card layout updated

Document upload: validation messages and error handling enhanced across SOS steps

"Practice Rehearsals" renamed to "Practice of Rules" in document type seeder

Case file log tab added — activity history visible from the case file

Case file existence check added in log tab to handle create mode correctly

**Jun 9 design session** — face-to-face compliance workflow, AMR family visit plans, and client profile generation confirmed with PCFS ongoing services team:

**Face-to-face (F2F) visit logging:** workers log visit date, who conducted it, location, one-on-one status, and upload the signed F2F form (caregiver, child, worker, and supervisor signatures required); list is filterable by visit type

**F2F compliance deadlines:** children in care must be seen by the 20th of each month, with a hard deadline on the business day before the last Monday of the month; system triggers high-priority alerts for overdue visits

**Override permissions:** supervisors, CRDs, and admin (including Kelvin) can override default visit frequency pathway; override is logged with a mandatory reason; customer care agreements may require less frequent visits and system must accommodate CRD pathway adjustments

**Visit conductor selection:** system captures the actual person who conducted the visit (not just role); case aides may conduct visits but lack system access — the responsible worker uploads documentation

**Case note deadline:** workers have five days after a visit to submit case notes; system triggers reminders if notes are missing; freeform text entry, document upload optional

**Collateral F2F workflow:** when a visit is overdue, worker can request a collateral visit — triggers a 24-hour supervisor approval task; CRDs can reassign if supervisor is unavailable; collateral form requires worker and supervisor signatures; if signature cannot be obtained, a checkbox + reason field triggers CRD approval for the exception

**AMR family visit plans:** visitation schedules created with frequency, duration, location, and authorized participants; agency-generated schedules uploaded as documents (system-generated schedules may not cover all scenarios); plan versioning tracks history, reasons for updates, and associated signed documents; individual visitations logged with schedule, date, duration, location, supervising staff, and present family members

**No Contact Orders (NCOs):** any NCO involving anyone in the child's genogram or family group displayed prominently on the case file and child's profile

**Client profile document generation:** Leanne to provide youth profile and annual assessment templates; system generates PDF for case transfers and new placements; document is printed only — not emailed or shared electronically; each generation is logged (user + timestamp) for privacy compliance

**Task automation:** system-triggered tasks (overdue visits, missing notes) can auto-assign or allow worker to select due date and assignee; temporary worker assignment flagged for a future release

Wireframes and triggered-task Excel document to be distributed by Gabrielle for team review; Leanne to provide dropdown field values for AMR visit frequency and location

- I5 B – Abuse Investigations

Features Triggers and integration with Intake module Investigation workflow Investigation document management

Weekly Progress

No additional external review this week; Abuse Investigations remains in solution design, incorporating PCFS workflows.

- I6 - Data Cleaning and Migration

Features Develop a data migration strategy from FAMCare into Waabanong Support PCFS as they perform data cleanup Execute trial data migrations in a sandbox environment Perform live data migration

Weekly Progress

Data migration planning continues with Campfire, focusing on secure access, privacy, and approach for trial migrations.

- I7 - Financial Tracking & Exports for Sage

Features (Potential scope may include) Intake-level emergency supports Case-level budgets Spending caps and approvals Export files to import into Sage 300

Weekly Progress

Finance work remains queued for the next working session; no new finance work this week.

- I8 - My Dashboard & Reporting

Features (Potential scope may include) My Dashboard (simple, quick reference to key items) Tasks & alerts Reporting (if required and not covered in other iterations)

Weekly Progress

Future iteration per schedule (no dashboard/reporting work this week).